CivicConnect — PED Baseline

Project — Milestone 2 (PED v2.0)

SEN381 — Software Engineering 381

- Thato Goqo (Analyst — Requirements & Scope Lead) - Daluvuyo Magagane (Technical Lead — Systems & Controls Engineering)

Document Control and Version History

This is the same Project Engineering Document (PED) that was baselined in Milestone 1. Version 2.0 extends it for Milestone 2; the M1 content is preserved and every change is logged in Section 13.

| Version | Date | Change | Contributors | Status |
| --- | --- | --- | --- | --- |
| 1.0 | M1 baseline | Requirements, scope, RTM, risk register, governance and PED v1.0 sign-off (Sections 1 to 12) | Thato Goqo, Daluvuyo Magagane | Signed off (M1) |
| 2.0 | 2026-09-30 | Milestone 2: architecture, technology and initial design baseline (Sections 13 to 25); rows appended to Section 7.1 and Section 11 | Thato Goqo (Technical Lead for M2), Daluvuyo Magagane | Draft: review and sign-off pending |

Repository: https://github.com/Th4to20/SEN381-CivicConnect. Supporting decision records: docs/decisions/ADR-001 to ADR-006. Assignment 2 research is cited from those records by section and is not copied into this document.

1. Problem & Business Need

Right now, the organisation that CivicConnect is being built for handles service requests — things like facility faults, damaged equipment, security concerns, IT support issues, maintenance requests and lost property — through a mix of email, phone calls, WhatsApp messages, spreadsheets and paper records, with no single system actually owning the process from start to finish. Because nothing tracks a request end-to-end, requests get duplicated or lost, requesters have no real visibility into what's happening with their issue, it's often unclear which staff member is actually responsible, and any reporting that does happen is manual, inconsistent and hard to trust.

So the real value CivicConnect needs to deliver isn't just "a website for logging issues" — it's a controlled, traceable record that follows every request from submission through to closure. That means requesters can actually trust their request won't disappear, staff get a workload they can manage and prioritise, and management gets evidence it can rely on for outstanding, overdue and resolved work. This ties directly back to the problems raised above: duplication, lost visibility, weak accountability and reporting nobody can audit.

Because we're a 2-person team delivering this within a single semester, we've deliberately bounded the business need: the platform has to improve visibility and accountability, but it can't create a technical, operational or financial burden we can't realistically sustain. That framing is behind most of the scope and constraint decisions made in Sections 3 and 4.

2. Stakeholder Analysis

We identified four primary stakeholder groups, plus the project team itself, as having a direct interest in CivicConnect's requirements. Influence and interest are rated qualitatively (Low/Medium/High) so it's clear whose expectations should win out when trade-offs come up.

| Stakeholder | Needs | Influence | Interest | Conflicts / Competing Expectations |
| --- | --- | --- | --- | --- |
| Community Requester (staff/community member submitting a request) | A simple way to log a fault/issue; visibility of status; confidence the request will not be lost. | Low | High | Wants fast resolution and minimal effort to submit; may resist being restricted to a single digital channel instead of a quick phone call or WhatsApp message. |
| Front-line Staff (technicians/support staff actioning requests) | Clear, prioritised view of assigned work; enough detail to act without chasing the requester; a low-friction way to update status. | Medium | High | Wants flexibility in how/when status is updated; conflicts with management's need for consistent, timely status accuracy for reporting. |
| Management / Oversight | Reliable, auditable visibility of open, overdue and resolved work; defensible reporting; accountability for who did what and when. | High | High | Wants comprehensive reporting and strict status discipline; conflicts with staff's preference for lighter-weight, less frequent updates. |
| Organisation (business owner of CivicConnect) | A sustainable, low-cost solution that measurably reduces lost/duplicated/mishandled requests without a large operational or financial burden. | High | High | Wants broad capability (e.g. every channel supported); conflicts with the cost/schedule constraint that favours a smaller, controlled, high-quality solution over a large unfinished one. |
| Project Team (student engineers) | A scope that is achievable, defensible and demonstrable within the SEN381 milestone schedule and individual skill level. | Medium | High | Wants to defer high-risk/high-effort features (e.g. third-party channel integration); conflicts with organisation's and requester's preference for familiar channels such as WhatsApp/telephone. |

2.1 Hardest Conflict to Reconcile

The hardest conflict to reconcile is between the Requester's preference for familiar, low-effort channels like WhatsApp or a phone call, and the whole point of the project, which is a single controlled record. If requesters were still allowed to submit through informal channels, CivicConnect would basically just become a sixth channel added on top of the five that are already causing the problem, instead of actually fixing anything. We resolved this by requiring all requests to go through the controlled platform (see FR-001–FR-002), though we do acknowledge in the Risk Register (Section 7) that this creates an adoption risk that needs to be monitored rather than assumed away.

The requirements below come directly out of this analysis: FR-001 to FR-005 cover the Requester's need for a low-friction, visible way to submit and track requests; FR-006 to FR-011 cover Staff's need for a manageable, prioritised and accountable workload; FR-012 to FR-015 cover Management's need for auditable oversight.

3. Scope Baseline

3.1 In Scope

- Digital submission of a service request with a controlled category, description, location and optional attachment (FR-001, FR-002).

- Requester-facing status tracking and personal request history (FR-003, FR-004).

- Basic in-platform feedback/notification on status change (FR-005).

- Staff triage: viewing, searching, filtering, assigning and updating requests through controlled status transitions, with recorded actions/comments (FR-006–FR-011).

- Management oversight: status summary, overdue identification and filtered reporting views (FR-012–FR-014).

- Role-based access control for three roles: Requester, Staff, Management (FR-015).

3.2 Out of Scope (for this project)

- Native mobile applications — a responsive web platform is the committed interface (supports NFR-008).

- Direct integration with external channels the organisation currently uses (WhatsApp Business API, telephony/IVR, email-to-ticket parsing).

- Automated SLA-based escalation workflows beyond a basic overdue flag (FR-013).

- Multi-language support and payment/billing functionality — not part of the CivicConnect business need.

3.3 Deferred / Future Scope

- Exportable analytics/reporting (CSV/PDF) beyond in-platform filtered views.

- Push/email notification delivery beyond in-platform status visibility.

- Automated SLA escalation and reminder workflows.

- Integration with external ticketing/ERP systems or a formal WhatsApp/telephony intake channel.

- Multi-organisation / multi-tenant support.

3.4 Defended Exclusion: External Channel Integration (WhatsApp/Telephony)

This exclusion is deliberate, and we're defending it rather than just quietly leaving it out. Integrating WhatsApp or telephony intake would mean an extra external API dependency, ongoing third-party service costs, and handling the security and privacy of messaging data outside our own controlled environment — that's more than a 2-person team can realistically design, secure, test and defend properly within the SEN381 milestone schedule (Master Brief Section 4, Section 3.1 on scope discipline). More importantly, CivicConnect's whole value comes from being a single controlled record of the request lifecycle, so bringing back the exact channel fragmentation the platform is meant to replace would work against that rather than support it. Requiring submission through the controlled platform is therefore both a scope-discipline call and a way of reinforcing the actual business need. We haven't thrown channel integration away, though — it's kept as future scope (Section 3.3), since the underlying need for low-effort submission is still valid and worth revisiting once the core workflow is proven.

4. Constraints

| Constraint | Description | Engineering Implication for CivicConnect |
| --- | --- | --- |
| Scope | Committed scope (Section 3) must be baselined and controlled; changes require the change-management process (Master Brief Section 14). | Additional features (e.g. channel integration) cannot be silently absorbed mid-project; any addition must go through formal impact analysis. |
| Schedule | Four formal milestones must be completed within the SEN381 delivery period with a 2-student team. | Favours a smaller, fully controlled feature set (Section 3.1) over a larger, partially-finished one, consistent with Master Brief Section 3.1. |
| Cost / Resources | Free or low-cost services are preferred; operational cost beyond the educational context must be identified. | Hosting/database/notification service selection (Milestone 2) must document free-tier limits, directly shaping NFR-002 and NFR-009. |
| Quality | Quality attributes must be defined now and supported by measurable evidence later, not asserted. | Each NFR (Section 5.2) is written with a measurable acceptance criterion so later milestones can produce test evidence against it rather than an unsupported claim. |
| Security | Security is a lifecycle-wide responsibility from requirements through to deployment, not a final add-on. | Role-based access (FR-015) and confidentiality/auditability (NFR-004, NFR-005) are baselined at M1 so later architecture and construction milestones must design and test against them from the outset. |

4.1 Constraint Interaction / Trade-off

The Schedule constraint interacts directly with Quality. Realistically, a 2-person team can't deliver exhaustive automated test coverage across every single requirement within the SEN381 schedule, on top of everything else required for M1–M4 (architecture, construction, security, deployment). Our response is to prioritise by risk: the highest-risk, highest-value workflows — request submission (FR-001–FR-002), controlled status transitions (FR-010) and role-based access (FR-015, NFR-004) — get the deepest verification effort in later milestones, while lower-priority, Should-level capabilities like management summary filtering (FR-012–FR-014) get proportionately less. We're recording that trade-off here explicitly rather than letting it happen quietly later, in line with Master Brief Section 18, which says schedule pressure shouldn't silently reduce testing or security.

5. Requirements & Acceptance Criteria

The requirements below follow the identifier scheme FR-0XX for functional and NFR-0XX for non-functional, each with a source, a MoSCoW-aligned priority and a testable acceptance criterion. This lets each one trace end-to-end into the RTM and get verified later with actual evidence instead of an unsupported claim.

5.1 Functional Requirements

| ID | Requirement | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-001 | Requester can submit a new service request providing category, description, location and optional attachment. | Requester capability (Master Brief Section 3) | Must | On valid submission the system creates a request with a unique reference number, timestamp and status "Submitted"; the requester sees an on-screen confirmation. |
| FR-002 | Requester must select a request category from a controlled list (Facility Fault, Damaged Equipment, Security Concern, IT Support, Maintenance, Lost Property, Other). | Requester capability | Must | Submission is blocked until a category is selected; selecting "Other" requires a short free-text description. |
| FR-003 | Requester can view the current status of a specific submitted request. | Requester capability | Must | Given a valid reference number, the system returns one of: Submitted, Assigned, In Progress, Resolved, Closed. |
| FR-004 | Requester can view a history/list of all requests they have previously submitted. | Requester capability | Must | List displays all of the requester's own requests, newest first, each showing reference number, category and current status. |
| FR-005 | Requester receives feedback when a request's status changes (accepted, rejected, updated, completed). | Requester capability | Should | Within one status-check or notification cycle after a staff update, the requester-visible status reflects the change; the previous state is not shown as current. |
| FR-006 | Authorised staff can view the list of service requests relevant to their role. | Staff capability | Must | A logged-in staff user sees only requests they are authorised to view, not administrative or unrelated organisational data. |
| FR-007 | Staff can search, filter and sort requests by category, status, date and requester. | Staff capability | Must | Applying any single filter or a combination reduces the visible list to matching requests only, with no loss of data integrity. |
| FR-008 | Staff can view full request detail, including description, requester reference, category, location and prior actions. | Staff capability | Must | Opening a request shows all recorded fields and the full action/comment history for that request. |
| FR-009 | Staff can assign themselves or another authorised staff member to a request. | Staff capability | Must | An unassigned request can be claimed or assigned; the request record then shows an owning staff member and an "Assigned" status. |
| FR-010 | Staff can update a request's status only through controlled transitions (Submitted → Assigned → In Progress → Resolved → Closed). | Staff capability | Must | An attempt to move a request to a non-adjacent or invalid state (e.g. Submitted → Closed) is rejected with an explanatory message. |
| FR-011 | Staff can record actions, comments or resolution notes against a request. | Staff capability | Must | A saved comment/action is permanently attached to the request record with author and timestamp, and is visible in the request's history. |
| FR-012 | Management can view a summary of service activity by status (open, assigned, in progress, resolved, closed). | Management capability | Should | A summary view shows a count of requests in each status, matching the underlying request data at the time of viewing. |
| FR-013 | Management can identify overdue requests using a defined time threshold per category. | Management capability | Should | A request exceeding its category's defined threshold while not Resolved/Closed is flagged as overdue in the management view. |
| FR-014 | Management can view/filter requests by category, status or date range for reporting purposes. | Management capability | Should | Applying a management filter returns a correct, matching subset of requests usable for a basic activity report. |
| FR-015 | The system authenticates users and enforces role-based access so each account can only use the capabilities of its assigned role (Requester, Staff, Management). | Cross-cutting / security implication of Section 3 roles | Must | A user assigned the Requester role cannot access staff or management-only screens or actions, verified by direct URL/action attempts as well as normal navigation. |

5.2 Non-Functional Requirements

| ID | Category | Requirement | Measurable Acceptance Criteria | Priority |
| --- | --- | --- | --- | --- |
| NFR-001 | Usability | A first-time requester can submit a request without prior training. | Task-based usability check: an untrained test user completes a submission in ≤3 minutes with no assistance. | Should |
| NFR-002 | Availability | The platform is available during normal organisational operating hours, consistent with a free/low-cost hosting constraint. | Uptime monitored over a defined observation window; target ≥99% during business hours, with any outage logged and explained. | Should |
| NFR-003 | Performance | Core list and status pages respond within an acceptable time under expected usage for an organisation of this size. | Measured page-load/response time ≤2 seconds under normal (non-peak) load in the deployed environment. | Should |
| NFR-004 | Security – Confidentiality | Request and account data are only visible to authenticated users authorised for their role; credentials are never stored in plaintext. | Verified by role-based access tests (see FR-015) and inspection of the credential storage mechanism (hashed, not plaintext). | Must |
| NFR-005 | Auditability | Every status change and assignment is recorded with the acting user, timestamp and prior/new value. | A sample of status changes can be traced end-to-end in the system's history log with no missing actor or timestamp. | Must |
| NFR-006 | Data Integrity | A request's category and status must always be one of the controlled, predefined values. | Attempting to set a category or status outside the controlled list is rejected at the point of entry. | Must |
| NFR-007 | Maintainability | Requirements, risks and decisions are traceable through consistent unique identifiers to support later design, test and change control. | Every requirement/risk/decision entered into the PED/RTM carries a unique ID that is used consistently in later milestone artefacts. | Should |
| NFR-008 | Accessibility / Responsiveness | Requester-facing screens are usable on both desktop and common mobile browsers, reflecting that community requesters use varied devices. | Key requester screens (submit, status, history) render and remain usable at common mobile and desktop viewport widths. | Should |
| NFR-009 | Cost | The platform operates within free or low-cost service tiers appropriate for an educational deployment. | Selected hosting/services documented against their free-tier limits; any cost beyond free-tier is identified and recorded in the PED. | Must |

5.3 Traceability Note

Every requirement above traces back to a named stakeholder source (Section 2) and a scope decision (Section 3): Requester needs map to FR-001–FR-005, Staff needs to FR-006–FR-011, Management needs to FR-012–FR-014, and the cross-cutting Security constraint (Section 4) to FR-015 and NFR-004–NFR-006. This mapping feeds straight into the Initial RTM, which turns source → requirement → acceptance-criteria traceability into a live, controlled artefact.

6. Initial Requirements Traceability Matrix (RTM)

The Requirements Traceability Matrix establishes an unbroken, auditable link from original stakeholder needs and project constraints through to verification and release. In accordance with Master Project Brief Section 11.1, the full lifecycle schema spans: Stakeholder/Source → Requirement ID → Design/ADR → Issue/PR → Implementation Module → Test ID → Release Evidence.

For Milestone 1, source-to-requirement and acceptance criteria bindings are baselined. Downstream columns (Design, PR, Code, Test, Release) are established as controlled structural placeholders to prevent requirement orphanhood during Milestones 2–4.

6.1 Baseline Traceability Matrix

| Req ID | Source | Requirement Description | Acceptance Criteria Summary | Planned Module | Test Plan ID |
| --- | --- | --- | --- | --- | --- |
| FR-001 | Requester | Digital submission with category, description, location, attachment | Unique ticket ID generated, status set to "Submitted", receipt displayed | RequestIntakeService | TC-FR001-01 |
| FR-002 | Requester | Controlled category selection + mandatory "Other" description | Dropdown selection validated; arbitrary strings rejected | CategoryFilter | TC-FR002-01 |
| FR-003 | Requester | Lookup request status via reference number | Valid ID returns current lifecycle state; invalid returns 404 | RequestQueryHandler | TC-FR003-01 |
| FR-004 | Requester | View personal historical request list | Authenticated user sees own submitted items in reverse chronological order | RequesterDashboard | TC-FR004-01 |
| FR-005 | Requester | State transition feedback & notification | In-app status reflects change within 1 notification/polling cycle | NotificationService | TC-FR005-01 |
| FR-006 | Staff | Filtered operational request access by role | Staff views only role-authorised departmental tickets | StaffTriageGateway | TC-FR006-01 |
| FR-007 | Staff | Multi-criteria search, filter, and sort | Filtering by category/status/date yields exact matching subset | RequestSearchEngine | TC-FR007-01 |
| FR-008 | Staff | Complete ticket inspection with audit history | UI displays metadata, description, attachments, and full action log | TicketDetailView | TC-FR008-01 |
| FR-009 | Staff | Work ticket claiming and reassignment | Owner field updated; ticket transitions to "Assigned" status | AssignmentManager | TC-FR009-01 |
| FR-010 | Staff | Strict finite-state transition enforcement | Invalid transitions (e.g. Submitted → Closed) rejected with 400 Bad Request | RequestWorkflowEngine | TC-FR010-01 |
| FR-011 | Staff | Immutable resolution notes and staff comments | Comments appended with immutable actor ID and UTC timestamp | AuditCommentService | TC-FR011-01 |
| FR-012 | Management | Aggregate service activity dashboard | Visual counters accurately match underlying DB record counts | ManagementSummaryView | TC-FR012-01 |
| FR-013 | Management | Automated overdue flag based on category SLA | Tickets active past threshold time display visual warning flag | SLACalculatorService | TC-FR013-01 |
| FR-014 | Management | Date-range and departmental reporting filters | Exportable/renderable filtered subset without query degradation | ReportingQueryService | TC-FR014-01 |
| FR-015 | Security | Role-Based Access Control (Requester, Staff, Admin) | Direct URL manipulation to elevated endpoints returns 403 Forbidden | RBACSecurityFilter | TC-FR015-01 |
| NFR-001 | Usability | First-time requester submission ≤ 3 min | Usability test passing ≥ 90% test pool on first attempt without assistance | IntakeFormUI | TC-NFR001-01 |
| NFR-002 | Availability | 99% operational uptime during business hours | Monthly downtime ≤ 1% within 08:00–18:00 window under free tier | CloudInfraMonitoring | TC-NFR002-01 |
| NFR-003 | Performance | P95 server response ≤ 2 seconds on non-peak loads | Automated load tests confirm P95 latency under target ceiling | APIEndpoints | TC-NFR003-01 |
| NFR-004 | Security | Hashed credentials; role-isolated data boundaries | Zero plaintext passwords in DB; BCrypt/Argon2 hashing verified | AuthIdentityEngine | TC-NFR004-01 |
| NFR-005 | Auditability | Full audit capture of state changes and actors | 100% of state change events write an append-only log record | SystemAuditLogger | TC-NFR005-01 |
| NFR-006 | Data Integrity | Input whitelist validation against predefined enums | Enums reject arbitrary strings at API controller boundary | DTOValidationLayer | TC-NFR006-01 |
| NFR-007 | Maintainability | Systematic traceability across all lifecycle artefacts | All commits, PRs, and test cases reference canonical requirement IDs | EngineeringRepo | TC-NFR007-01 |
| NFR-008 | Responsiveness | Cross-viewport layout parity (Mobile & Desktop) | Clean rendering across 375px to 1920px without horizontal scroll breakage | WebClientFrontend | TC-NFR008-01 |
| NFR-009 | Cost | Deployment constrained strictly within free tiers | Zero infrastructure cost incurred across educational lifecycle | HostingEnvironment | TC-NFR009-01 |

7. Risk Register & Management Strategy

In accordance with Master Project Brief Section 12, the Risk Register is a live control artefact that tracks technical, schedule, security, and process uncertainties. Risk Exposure is scored as: Exposure = Probability (1–3) × Impact (1–3).

7.1 Live Project Risk Register

| Risk ID | Risk Description & Root Cause | P × I | Score | Mitigation Strategy (Preventative) | Contingency Plan (Reactive) | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| RSK-001 | Free-tier cloud exhaustion / cold-starts: Provider (Render/Neon) caps compute hours or spins down mid-defence. | 3 × 3 | 9 (High) | Benchmark quotas in M2; configure synthetic keep-alive pings during assessment window. | Maintain containerised docker-compose setup capable of running 100% offline. | Daluvuyo Magagane |
| RSK-002 | User intake resistance: Community resists web form, preferring WhatsApp/calls. | 2 × 3 | 6 (High) | Design frictionless mobile web intake (NFR-001) requiring no pre-registration. | Introduce staff "proxy logging" mode for telephonic ticket capture. | Thato Goqo |
| RSK-003 | Team skill gap in state-engine architecture: Delays during M3 integration. | 1 × 3 | 3 (Med) | Execute technical spikes in M2; choose mature, well-documented frameworks. | Scope down optional features (e.g. defer SLA escalation FR-013) to protect core triage. | Daluvuyo Magagane |
| RSK-004 | Merge conflicts & config drift: Concurrent PRs overwrite shared DB models. | 2 × 2 | 4 (Med) | Strict branch isolation per ticket; enforce mandatory peer PR approval before merge. | Technical Lead assists with interactive git rebase before PR merging. | Daluvuyo Magagane |
| RSK-005 | Secret leakage to GitHub: Accidental commit of API keys or connection strings. | 3 × 2 | 6 (High) | Configure global .gitignore in M1; implement pre-commit secret detection hooks. | Immediate credential revocation, git history rewrite (git filter-repo), and re-issuance. | Daluvuyo Magagane |
| RSK-006 | Unverified AI code hallucinations: LLM generates deprecated/insecure code. | 3 × 1 | 3 (Med) | Enforce AI Usage Register (Section 11); peer-review all AI snippets against unit tests. | Reject unverified PRs; revert and rewrite code using official framework documentation. | Thato Goqo |
| RSK-007 | Scope creep into external integrations: Mid-project demands for WhatsApp API. | 2 × 1 | 2 (Low) | Explicit scope baseline (PED Section 3.2); defend exclusion formally in Section 3.4. | Enforce Change Management process; reject unapproved changes via Impact Analysis. | Thato Goqo |
| RSK-008 | Superficial test assertions: High raw code coverage masking untested edge cases. | 1 × 2 | 2 (Low) | Define risk-based testing standards in M1/M2 targeting state transition validity. | Assessor defence will probe assertions; reject PRs with assertion-free tests during review. | Thato Goqo |
| RSK-009 | Lost update / silent overwrite: two staff change the same request, or a future writer forgets to increment row_version. | 2 × 3 | 6 (High) | Optimistic concurrency in the UPDATE predicate; all writes through services; concurrency tests (ADR-001). | Inform the user, reload and retry (HTTP 409); add a database trigger to bump row_version via a new ADR. | Thato Goqo |
| RSK-010 | Render Free spin-down (15 minutes idle, about a minute to resume) breaches NFR-003 or fails a live demonstration. | 3 × 2 | 6 (High) | Keep-alive on /healthz only in declared demonstration windows; warm up before demonstrations (ADR-003). | Run the docker-compose fallback locally. | Thato Goqo |
| RSK-011 | Neon Free storage or compute caps, or scale-to-zero latency. | 1 × 2 | 2 (Low) | Monitor usage; small data volume; pooled connection. | Local PostgreSQL fallback; restore from a manual dump. | Daluvuyo Magagane |
| RSK-012 | Technology stack (Node versus C#) is challenged, or team capability is lower than assumed. | 2 × 2 | 4 (Med) | ADR-002 scores, sensitivity analysis and revisit trigger; small vertical slices first. | Controlled change superseding ADR-002, keeping history. | Thato Goqo |
| RSK-013 | Two-approval rule cannot be met by two members; reviews become nominal. | 3 × 2 | 6 (High) | CR-001 escalation; small PRs, PR cap, checklist, required CI checks, stale-approval dismissal. | Lecturer-approved variation recorded. | Daluvuyo Magagane |
| RSK-014 | Integration tests are not yet proven on a real database, so mocked unit tests could give false confidence. | 2 × 3 | 6 (High) | Run the integration tests against a disposable database before sign-off; promote the gate once stable. | State ADR-001 verification as partial until run. | Thato Goqo |

7.2 Defence of Highest-Priority Risk: RSK-001 (Cloud Free-Tier Exhaustion & Cold Starts)

Context & Risk

Bound by constraint NFR-009 (zero educational budget), the team relies on public cloud free tiers (e.g. Render, Railway, Neon). These services enforce 30–60 second cold-start delays after inactivity and hard monthly CPU/egress caps, which could lead to platform failure during evaluation.

Mitigation

In M1, performance metrics (NFR-002, NFR-003) are explicitly baselined for non-peak conditions. In M2, all infrastructure configuration will be decoupled from business logic via environment variables. As a definitive contingency, an offline multi-container docker-compose profile will be maintained to guarantee live demonstration readiness independent of cloud availability.

8. Forward Engineering Considerations Register

In accordance with Milestone 1 Brief Section 4, the engineering baseline systematically anticipates 6 downstream lifecycle decisions before committing to code:

1. Secret Management & CI Injection

Why It Matters Now: Hardcoded secrets committed early become permanent git liabilities, violating Master Brief Section 9.

Downstream Impact: Shapes M2 hosting configuration and M3 CI/CD automation.

Missing Information: Final hosting provider selection (e.g. Render vs. Azure App Service).

Risk of Ignoring: Credential leaks requiring destructive git history rewrites.

2. Relational vs. Document Persistence

Why It Matters Now: Requirements FR-008, FR-010, and FR-011 demand strict relational integrity and append-only audit logs.

Downstream Impact: Dictates M2 schema normalisation and ORM selection.

Missing Information: Benchmark data on join latency vs JSON field flexibility.

Risk of Ignoring: Adopting schemaless NoSQL allowing corrupt state mutations.

3. Automated CI Gates & Tooling Quotas

Why It Matters Now: Quality claims require automated verification evidence (Master Brief Section 15).

Downstream Impact: Determines M3 GitHub Actions workflow runners and build speeds.

Missing Information: Test suite execution duration on free GitHub runner minutes.

Risk of Ignoring: Slow pipelines prompting developers to bypass branch rules.

4. Stateless Auth & Session Scalability

Why It Matters Now: FR-015 mandates RBAC across three roles, dictating backend auth architecture.

Downstream Impact: Governs M2 API design, route guarding, and token management.

Missing Information: JWT token expiry complexity vs stateful session memory overhead.

Risk of Ignoring: Stateful sessions failing on ephemeral auto-scaling instances.

5. Cold-Start Mitigation & Health Probes

Why It Matters Now: Free-tier cloud instances hibernate, threatening NFR-003 response targets.

Downstream Impact: Shapes M2 hosting choices and M4 operational readiness.

Missing Information: Exact sleep timeouts across candidate cloud providers.

Risk of Ignoring: Demo timeouts during M3/M4 assessor evaluations.

6. Append-Only Audit Logging Architecture

Why It Matters Now: NFR-005 requires immutable state change histories. Retrofitting auditing is costly.

Downstream Impact: Dictates M2 domain events and database trigger design.

Missing Information: Event sourcing model vs dedicated audit log table.

Risk of Ignoring: Destructive SQL updates that destroy audit compliance.

9. Engineering Decision Log (EDL)

In accordance with Master Project Brief Section 13, all significant architectural and process decisions are formally recorded:

DEC-001: Adoption of Responsive Web Architecture over Native Mobile Development

Context & Constraints: CivicConnect must serve community requesters on mobile devices and staff on desktops under a 2-student team constraint with zero budget (NFR-009).

Alternatives Considered: (1) Cross-platform mobile app (Flutter/React Native) + Web Admin. (2) Native mobile apps. (3) Single responsive Web App.

Decision & Rationale: Option 3. Developing separate codebases triples UI work and fragments test suites under M3. A single responsive web interface fulfills NFR-008 cleanly.

Trade-offs & Risks: Sacrifices native OS push alerts; requires disciplined CSS design to prevent mobile UX friction.

DEC-002: Structured Branching Strategy & Mandatory Peer PR Review

Context & Constraints: Master Brief Section 9 mandates protected main and peer review before merge, with zero self-merges.

Alternatives Considered: (1) Direct commits to main. (2) Feature branches with mandatory review by the other team member. (3) Protected main requiring the standard two-reviewer model.

Decision & Rationale: Option 2, adapted for a 2-person team. With only one non-author team member available, every substantive change requires that member's explicit review and approval before merge (1-of-1 non-author sign-off) rather than the two-reviewer model assumed for 3-person teams. This is recorded here as a deliberate, defended departure from the Master Brief's default reviewer count, since it is not achievable with a 2-person roster — see the note under Section 10.2.

Trade-offs & Risks: A single reviewer per PR gives weaker review coverage than a two-reviewer model; mitigated by both members being accountable for the full codebase and by keeping PRs small and frequent.

DEC-003: Formal Deferment of Technology Stack & DB Selection to Milestone 2

Context & Constraints: Milestone 1 boundary rules forbid premature tech-stack lock-in prior to baselined requirements.

Alternatives Considered: (1) Prematurely select familiar tools (ASP.NET vs Express). (2) Formally defer selection to M2.

Decision & Rationale: Option 2. Architecture must be driven by baselined requirements (FR-010, NFR-003, NFR-004) rather than developer habit.

Downstream Consequence: M2 will deliver comprehensive weighted trade-off matrices for candidate stacks via ADRs.

10. GitHub Governance, Configuration Management & Team Working Agreement

10.1 Repository Layout

10.2 Branch Protection & Pull Request Protocol

Protected main Branch:  Direct commits are blocked. All code must arrive via feature branches: feat/FR-XXX-name or fix/RSK-XXX-name.

Mandatory Peer Approval:  Every PR must receive explicit approval from the other (non-author) team member before merge. Self-approval is rejected. Note: the Master Project Brief's default reviewer model assumes a 3-student team and asks for 2 non-author approvals; with a 2-person team only one non-author reviewer exists, so this project applies a defended 1-of-1 non-author approval rule instead (see DEC-002).

Structured Review Lifecycle:  Every PR executes: Review Comment → Author Response → Correction → Re-review → Approval → Merge.

Automated Secret Protection:  Pre-commit hooks and repository secret scanning automatically block commits containing API tokens, passwords, or connection strings.

11. Responsible Artificial Intelligence (AI) Engineering Register

In accordance with Master Project Brief Section 10, all material AI usage is recorded with human verification applied:

| Date | User | Tool | Task | Verification & Testing | Decision | Issues / Corrections |
| --- | --- | --- | --- | --- | --- | --- |
| 2026-09-02 | Thato Goqo | Claude 3.5 | Drafting initial FR requirements | Reconciled against CivicConnect Master Brief; removed 10 enterprise ITIL capabilities. | Modified | AI suggested multi-tenant billing; rejected as out-of-scope. |
| 2026-09-04 | Daluvuyo Magagane | ChatGPT-4o | Structuring RTM schema & risk tables | Verified schema against Master Brief Section 11.1; refined risks for free-tier hosting limits. | Modified | AI proposed Kubernetes; rejected as violation of NFR-009. |
| 2026-09-06 | Daluvuyo Magagane | Copilot | Generating polyglot .gitignore | Manually checked against security secret policy; added rules for .env.local and certificates. | Accepted (Edits) | Missed environment override files; appended manually. |
| 2026-09-07 | Daluvuyo Magagane | Claude 3.5 | Drafting state transition regex logic | Tested against FR-010 finite state rules; identified transition bypass vulnerability. | Modified | AI allowed Submitted → Resolved jump; fixed to enforce sequence. |
| 2026-09-29 | Thato Goqo | Claude | Scaffolded the repository, database migrations, FR-010 transaction service, CI workflow and ADR drafts (M2 Technical Lead work). | Unit tests (9), build check, lint, formatting and dependency audit run locally by the author; free-tier facts checked against Render and Neon documentation; integration tests written but not yet run on a live database. | Modified | Placeholders in CODEOWNERS replaced; reviewer-rule conflict with the M2 brief escalated as CR-001; stack differs from Assignment 2 examples and is justified in ADR-002. |
| 2026-09-30 | Thato Goqo | Claude | Drafted ADR-004 to ADR-006 and adapted the M1 PED into PED v2.0 sections. | Cross-checked against ADR-001 to ADR-003, the repository contents and the M2 brief; to be confirmed by both members before sign-off. | Modified | Claims limited to what exists in the repository (for example, resource-level authorisation and integration test results stated as not yet done). |

12. PED v1.0 Baseline Sign-Off & Gate Decision

12.1 Governance Gate Verification Checklist

| Governance Check | Verification Standard Applied | Status | Lead |
| --- | --- | --- | --- |
| Scope Baseline Reviewed | In/out/deferred boundaries explicit; external channel exclusion defended | PASSED | Thato Goqo |
| Requirements Baseline Checked | 15 FRs & 9 NFRs defined with unique IDs, MoSCoW priorities & testable criteria | PASSED | Thato Goqo |
| Traceability Established | 100% of requirements mapped to source, test plan, and planned module | PASSED | Daluvuyo Magagane |
| Risk Register Completed | 8 project risks scored (P × I); highest risk (RSK-001) fully defended | PASSED | Daluvuyo Magagane |
| Forward Engineering Analysed | 6 lifecycle concerns (Auth, DB, CI, Secrets, Cold-start, Audit) documented | PASSED | Daluvuyo Magagane |
| GitHub Governance Operational | Protected main and peer-review PR ruleset (adapted for a 2-person team, DEC-002), and repo layout established | PASSED | Daluvuyo Magagane |
| AI Accountability Logged | Human verification, decisions, and hallucination fixes documented | PASSED | Daluvuyo Magagane |

Baseline Readiness Statement

The CivicConnect engineering team has formally reviewed and verified the contents of PED v1.0. The requirements baseline, traceability matrix, risk register, forward engineering considerations, and GitHub governance policies are fully integrated, consistent, and defended. The project foundation is established under strict engineering controls, justifying progression to Milestone 2 (Architecture, Design & Engineering Decisions).

13. Milestone 2 Change Summary and Baseline Review

This section records how PED v2.0 evolves the approved M1 baseline. Sections 1 to 12 are preserved exactly as baselined in M1; Section 7.1 (Risk Register) and Section 11 (AI Register) have new rows appended, and Sections 13 to 25 are new. Nothing in the M1 baseline has been overwritten. Where M1 content needs correcting, the correction is logged here with its reason.

13.1 M1 baseline review

| M1 element | M2 review result | Action |
| --- | --- | --- |
| Problem and business need (S1) | Unchanged. The architecture and technology decisions are driven by it. | None |
| Scope baseline (S3) | Unchanged. In-platform status visibility remains the delivery of FR-005; no email, push or external channel work has been added. | None |
| Requirements FR-001 to FR-015, NFR-001 to NFR-009 (S5) | Unchanged in wording and priority. Acceptance criteria now have design, implementation and verification evidence in the RTM v2.0 (Section 21). | RTM extended, requirements not altered |
| Constraints (S4) | Unchanged. Cost, schedule and quality constraints directly shaped ADR-002, ADR-003 and ADR-004. | None |
| Risk Register (S7) | RSK-001 to RSK-008 retained. Six new architecture, data, deployment and process risks appended. | RSK-009 to RSK-014 added |
| Forward Engineering Considerations (S8) | All six re-assessed against M2 evidence in Section 22. | Status column added |
| Decision log (S9) | DEC-001 to DEC-003 retained. DEC-003 (technology deferral) is fulfilled by DEC-005. DEC-004 to DEC-009 added. | Section 20 |
| GitHub governance (S10) | Retained. The reviewer rule now conflicts with the M2 brief (two approvals); handled by CR-001. | CR-001 raised |

13.2 Controlled changes and clarifications since M1

| ID | Change | Reason | Status |
| --- | --- | --- | --- |
| CR-001 | Two non-author approvals (Master Brief and M2 brief) cannot be met by a two-member team. M1 DEC-002 already recorded a defended 1-of-1 non-author approval. CR-001 asks the lecturer to confirm that variation for M2 onward, with compensating controls: required CI status checks, PR checklist, small PRs, PR cap, stale-approval dismissal. | Only one non-author reviewer exists. Setting two required approvals would block every merge; claiming two while configuring one would make repository settings contradict the documentation. | Submitted to lecturer; awaiting decision. Repository stays at 1 approval meanwhile |
| CR-002 | Correction: the M1 RTM row for FR-015 lists roles "Requester, Staff, Admin". The requirement, scope and schema use Requester, Staff, Management. | Naming inconsistency in M1 RTM. The original M1 row is left in place; the corrected wording is in RTM v2.0. | Corrected in RTM v2.0 |
| Clarification | FR-005 is delivered as in-platform status visibility (M1 scope 3.1). The status-change event has a logging subscriber only; no notification delivery channel exists yet. | Avoids implying email or push delivery that M1 placed in deferred scope. | Recorded, no scope change |

13.3 Team roles for M2

The team has two active members. Roles rotate between milestones. For Milestone 2 the Technical Lead is Thato Goqo (in M1 the Technical Lead was Daluvuyo Magagane). Both members contribute to and can defend all shared evidence.

14. Architecturally Significant Requirements and Quality Drivers

Only the requirements that materially shape the architecture are listed. Each is linked to its source, a measurable expectation and the decision it influenced (ADR-004).

| ASR | Source | Measurable expectation | Architectural consequence | Decision record |
| --- | --- | --- | --- | --- |
| ASR-1 Data integrity and auditability | FR-010, NFR-005, NFR-006 | 100% of status changes have a matching audit row; invalid transitions rejected with 400 | One transaction around a state change and its audit entry; relational store with constraints | ADR-001, ADR-004 |
| ASR-2 Access control | FR-015, NFR-004 | Direct URL access to another role's function returns 403 | One central, server-side policy layer | ADR-005 |
| ASR-3 Cost and free-tier fit | NFR-009, RSK-001 | Zero infrastructure spend on Render Free and Neon Free | Single deployable service; no broker or extra infrastructure | ADR-003, ADR-004 |
| ASR-4 Availability and responsiveness | NFR-002, NFR-003 | At least 99% in business hours; 2 s or less on a warm, non-peak request | Stateless web tier, health probe, offline fallback; cold-start exception recorded | ADR-003 |
| ASR-5 Buildable and defensible by two people | Schedule constraint, RSK-003, NFR-007 | Every design choice explainable by both members | Few moving parts; one language; simple module boundaries | ADR-002, ADR-004 |

Deliberately excluded as drivers: scale beyond one organisation, multi-tenancy and mobile push, all out of scope in M1.

15. Architecture Decision (ADR-004)

15.1 Alternatives considered

| Option | For | Against | Verdict |
| --- | --- | --- | --- |
| A. Layered modular monolith: server-rendered, one web service and one database | Meets ASR-3 and ASR-5; transactions are simple inside one process; one CI pipeline | Module boundaries must be kept by review | Chosen |
| B. Separate SPA and REST API | Clear front/back split | Two deployables, CORS and token handling, double the free-tier surface and test effort; no requirement needs it | Rejected |
| C. Microservices (requests, audit, notifications) | Independent scaling | A network boundary inside a status change, distributed consistency for the audit trail, several services on free tier; far beyond team capacity | Rejected: complexity not justified by any ASR |

15.2 Decision and diagram

CivicConnect is a layered modular monolith: one Node.js web service and one PostgreSQL database. The five logical layers (routes, policy, services, domain, data access) are folders and dependency rules, not separate deployments. The physical footprint is the browser plus two server-side tiers. The dependency rule is routes to policy to services to domain, with services also calling the database. The domain layer imports nothing outside itself, so the transition rules are unit-testable without a database.

Figure 1: Logical layers and physical tiers of the CivicConnect architecture.

15.3 Consequences

- Benefits: fits the free-tier and capability constraints; a state change and its audit entry share one transaction; simple local run, CI and demonstration.

- Costs: the web service and the database are each a single point of failure and the web tier does not scale horizontally. Accepted at this scale (NFR-002 target of 99% in business hours), with the offline docker-compose profile and a manual database dump before assessments as mitigations.

- Revisit triggers: a real external consumer of events, a measured performance problem, or a need for offline or native clients.

16. Data and Persistence Baseline (ADR-001)

The initial schema is implemented as numbered migrations in the repository (001_initial_schema.sql and 002_audit_permissions.sql). ServiceRequest is the aggregate root; AuditEntry records belong to a request and are never edited.

16.1 Entities and integrity rules

| Entity | Key attributes | Integrity and ownership decisions |
| --- | --- | --- |
| service_requests | id, reference_no (unique, sequence-backed), requester_id, category_id, description, location, attachment_url, status_id, assigned_to, row_version, created_at, updated_at | Foreign keys to users, categories and statuses; NOT NULL and CHECK on description and location; row_version is the optimistic concurrency token compared in the UPDATE predicate |
| audit_entries | id, service_request_id, actor_user_id, action_type, old_value, new_value, comment, occurred_at | Insert-only: the application role has SELECT and INSERT but no UPDATE or DELETE, plus a guard trigger that refuses mutation; action_type constrained to a fixed set |
| users, roles | users(email unique, password_hash, role_id); roles(requester, staff, management) | Role is a controlled reference (NFR-006); password stored as a hash only (NFR-004); hashing algorithm to be fixed in the authentication ADR |
| request_categories, request_statuses | Seven fixed categories; five ordered statuses | Controlled reference tables with foreign keys so an invalid category or status cannot be stored (NFR-006) |

16.2 Persistence decisions

| Decision | Rationale | Trade-off |
| --- | --- | --- |
| Relational store (PostgreSQL) | Structured, related data with strong integrity needs and append-only audit records (M1 Forward Consideration 2). Schemaless storage would allow corrupt state. | Less schema flexibility; migrations required |
| Approach A: application orchestrates one transaction, database constraints as backstop | One transaction covers the status update and the audit entry; rules are reviewable in pull requests and unit-testable without a database (Assignment 2 Task 2). | Writers that bypass the service are stopped only by structural constraints, not workflow rules |
| Optimistic concurrency with row_version | Conflicts between two staff are rare but costly; a stale write must fail loudly instead of overwriting (HTTP 409, reload and retry). | Every writer of service_requests must increment the counter (RSK-009) |
| Three validation layers | Interface validation for usability only; service layer for transition legality and role; database for structural rules (OWASP input validation guidance). | Rules exist in more than one place and must stay aligned |
| No caching of request status | A stale status would defeat the visibility requirement and looks identical to a lost update. No measured performance problem exists. | Revisit for management aggregates only, with a stated time-to-live and an ADR |

16.3 Availability, single point of failure and recovery

A single Neon instance is a single point of failure at this scale and is accepted against NFR-002. Mitigations: an offline docker-compose profile that runs the database locally (RSK-001 contingency) and a manual dump before each assessment. Neon Free offers only limited restore history, so a full backup and restore drill is deferred to Milestone 3 (Section 25).

Failure modes closed by this design: status update without audit entry, audit entry without status update, lost update between two staff, and a side effect firing before the transaction commits. Each has a matching test (Section 21.2).

17. Technology Stack Decision (ADR-002)

M1 (DEC-003) deferred the stack to M2. The choice below is made against the baselined requirements and ASRs, not developer habit.

| Layer | Choice | Notes |
| --- | --- | --- |
| Runtime and backend | Node.js LTS with Express 4 | .nvmrc targets Node 24 LTS; engines requires 22.9 or newer. Exact versions are recorded in the README and package-lock.json. |
| Frontend | Server-rendered EJS templates, plain CSS and JavaScript, responsive | Follows DEC-001 (one responsive web interface). |
| Persistence | PostgreSQL through the pg driver, plain SQL migrations, no ORM | PostgreSQL 17 locally and in CI; Neon-managed in production. No ORM keeps the transaction boundary visible. |
| Testing and quality | node:test, ESLint 9, Prettier 3 | Static analysis is warn-only until Milestone 3. |
| Build and CI | GitHub Actions, gitleaks, npm audit | Gate configuration in Section 24. |
| Hosting | Render Free web service and Neon Free PostgreSQL | See Section 18. |

17.1 Alternatives and weighted comparison

Option B is ASP.NET Core with Razor Pages and EF Core, the stack the Assignment 2 examples assumed. Any option requiring paid SQL Server or Azure SQL is rejected outright by NFR-009. Scores are 1 to 5 and are the team's judgement, open to challenge in the defence.

| Criterion | Weight | A: Node, Express, EJS | B: ASP.NET, EF Core |
| --- | --- | --- | --- |
| Team capability and learning-curve risk (RSK-003) | 25 | 5 | 4 |
| Free-tier deployability and cold-start behaviour (RSK-001) | 25 | 5 | 3 |
| Fit for RBAC, transactions and concurrency (FR-015, FR-010) | 20 | 4 | 5 |
| Security ecosystem and maintainability | 15 | 4 | 5 |
| Testability and CI cost on free runner minutes | 10 | 4 | 4 |
| Continuity with Assignment 2 tooling examples | 5 | 3 | 5 |
| Weighted total (out of 5) | 100 | 4.45 | 4.15 |

Sensitivity: even if option B's capability score is raised to 5, it totals 4.40 against 4.45. The result is driven by deployability rather than preference: Render Free runs Node natively, whereas .NET would need a container image and a heavier start-up on top of the free-tier spin-up. If the team's real C# strength proves materially higher than its Node strength, this decision must be revisited through a controlled change to ADR-002.

17.2 How the stack mitigates learning-curve risk and supports RBAC

- Learning curve (RSK-003): one language across server, templates and tests; SQL is written explicitly, which also makes the transaction boundary visible and easy to explain.

- RBAC (FR-015, NFR-004): authorisation is centralised in one policy module (Section 19), so no controller contains inline role checks; passwords are stored hashed; direct access to another role's URL returns 403.

- Difference from Assignment 2: the research examples used C# and EF Core. The decisions carried over are technology-independent (atomic transaction, optimistic concurrency, central policy layer, events after commit); only the mechanism was translated. This is recorded in ADR-001 and ADR-002.

17.3 Risks and dependencies

- Weaker compile-time safety than C#: mitigated by ESLint, the build check, unit tests and small reviewed pull requests.

- npm dependency risk: mitigated by a lockfile, npm ci, a blocking npm audit gate for high and critical advisories, and dependency alerts.

- Version assumptions (Node LTS dates, Express major version) must be re-verified against official release schedules at baseline sign-off.

18. Deployment Direction and Compatibility (ADR-003)

Web tier on a Render Free web service, database on Neon Free PostgreSQL, and an offline docker-compose profile as the guaranteed demonstration fallback. Deployment automation is deliberately deferred to Milestone 3.

18.1 Vendor facts this rests on (documentation checked 2026-09-29; re-verify each milestone)

| Fact | Implication for CivicConnect |
| --- | --- |
| Render Free web services spin down after 15 minutes without inbound traffic; spin-up can take about a minute | NFR-003 (2 s or less) cannot hold for the first request after idle. Recorded as an accepted, measured exception; keep-alive used only in declared demonstration windows. |
| Render Free provides 750 instance hours per month | No permanent pinging; window-based keep-alive only. |
| Render filesystem is ephemeral | No local file storage. Attachment storage (FR-001) needs an external store or is deferred. |
| Render Free Postgres expires after 30 days | Not used. This is why the database is Neon. |
| Neon Free: 0.5 GB storage and 100 compute-unit-hours per project per month; compute scales to zero after 5 minutes idle | Ample for expected data; the first query after idle is slower; use the pooled connection string. |

18.2 Configuration, secrets, state and networking

- All configuration comes from environment variables (.env.example is committed, .env is git-ignored). Real values are set only in the Render dashboard or a local .env. Secret scanning is a blocking CI gate.

- Two database credentials: an owner connection used only for migrations from a developer machine, and a restricted login role, member of a group role with no UPDATE or DELETE on audit_entries, used by the running application.

- The web tier is stateless apart from the database. TLS to Neon is required.

- Health endpoint /healthz runs a trivial query, so one ping warms both Render and Neon.

18.3 Deferred deployment decisions

Continuous delivery and environment promotion, attachment storage provider, backup and restore drill, and a load test for NFR-003 are deferred (Section 25) with the evidence required listed there.

19. Initial Design Decisions Informed by Assignment 2 Research

Two genuine CivicConnect design problems are decided below. Assignment 2 supplied the alternatives and evidence; the final choice is the team's project-specific judgement. Research is referenced by section rather than copied.

19.1 Design problem 1: status-change side effects (ADR-006)

| Item | Decision record |
| --- | --- |
| Design problem | When a staff member changes a status, other concerns must react (requester view, later an SLA re-check). Direct calls from the workflow service to each consumer couple it to all of them, so adding a consumer means editing tested workflow code. |
| Assignment 2 evidence and alternatives | Task 1 problem 1: classic Observer with interfaces versus native events. Task 3: direct call, in-process event bus or out-of-process queue. |
| Final M2 decision | In-process event bus (Node EventEmitter wrapper). The event request.status_changed is published only after COMMIT. Matches the Assignment 2 recommendation in intent; C# events became EventEmitter because of the stack decision. |
| Why it fits CivicConnect | No requirement needs a network boundary, the team is two people on a free tier, and the audit write is deliberately kept inside the transaction, not on the bus. |
| Expected benefit | Lower coupling, single-responsibility workflow service, open to extension without modifying tested code, isolated subscriber failures. |
| Complexity and trade-off | Events are in memory and lost if the process crashes right after commit. Acceptable because the requester view reads current status from the database. Durable delivery would need an outbox or queue (new ADR). |
| Affected components | src/events/eventBus.js, src/services/statusTransitionService.js, src/server.js (logging subscriber) |
| Application evidence | Unit tests assert the event follows COMMIT and is never published on failure. |

19.2 Design problem 2: scattered role-based authorisation (ADR-005)

| Item | Decision record |
| --- | --- |
| Design problem | Three roles have different capabilities. Inline role checks in controllers duplicate rules, and a forgotten check is a security hole (NFR-004). |
| Assignment 2 evidence and alternatives | Task 1 problem 2: Strategy pattern per role versus a centralised policy layer. |
| Final M2 decision | Centralised policy layer: one policy table, can(user, action) and an authorize(action) middleware. Services also call can(), so the rule holds even if a route omits the middleware. |
| Why it fits CivicConnect | The rule set is small and stable, gives one place to review for the FR-015 acceptance test, and is cheap for a two-person team. |
| Expected benefit | Lower coupling, higher cohesion, new roles or actions change one file, the whole permission matrix is reviewable and testable. |
| Complexity and trade-off | The policy is currently role-level only. Record-dependent rules (a requester sees only their own requests, FR-004) are not yet expressible; can() will be extended with a resource argument when those routes are built. Resource-level authorisation is therefore not claimed as done. |
| Affected components | src/auth/policies.js, src/services/statusTransitionService.js, all future routers |
| Application evidence | Unit tests for the role matrix, unknown action and missing user (TC-FR015-01). An HTTP-level 403 test is planned. |

19.3 Initial interface decision: status-change event contract

| Aspect | Decision |
| --- | --- |
| Responsibilities | Producer: status transition service. Consumers: requester-facing view (in-platform), later SLA re-check. The audit writer is not a consumer. |
| Information exchanged | Event request.status_changed with payload {requestId, from, to, actorId, rowVersion}, built only from committed data. |
| Failure behaviour | Subscriber errors are caught and logged; they cannot affect the committed change or other subscribers. |
| Security boundary | In-process, no external boundary at M2. |
| Change and versioning | Adding payload fields is backward compatible; a breaking change requires a new event name and ADR. |

20. Engineering Decision Log (M2 additions)

DEC-001 to DEC-003 in Section 9 are retained. DEC-003 (defer stack selection to M2) is fulfilled by DEC-005. Each decision below has a full record in docs/decisions/ in the repository.

| ID | Decision | Alternatives rejected | ADR | Research used |
| --- | --- | --- | --- | --- |
| DEC-004 | One application-orchestrated transaction for status change plus audit entry, with constraints and optimistic concurrency | Database-centric stored procedure and trigger; pessimistic locking; caching status | ADR-001 | Assignment 2 Task 2 |
| DEC-005 | Node.js, Express, EJS and PostgreSQL | ASP.NET Core with EF Core; any paid database | ADR-002 | Weighted comparison; vendor documentation |
| DEC-006 | Render Free web service, Neon Free PostgreSQL, docker-compose fallback | Render Free Postgres (expires after 30 days); paid hosting | ADR-003 | Vendor documentation |
| DEC-007 | Layered modular monolith | Separate SPA and API; microservices | ADR-004 | Week 2 architecture teaching; Assignment 2 Task 3 |
| DEC-008 | Centralised policy-based authorisation | Inline role checks; Strategy pattern per role | ADR-005 | Assignment 2 Task 1 |
| DEC-009 | In-process event dispatch after commit | Direct calls; classic Observer; out-of-process queue | ADR-006 | Assignment 2 Task 1 and Task 3 |

Superseded decisions: none. DEC-002 (reviewer rule) is unchanged in substance and is now also covered by CR-001.

21. Requirements Traceability Matrix v2.0 (M2 evolution)

The M1 baseline RTM in Section 6 is retained unchanged. The table below extends it with the M2 columns. Requirements with no M2 evidence stay Planned / Not Yet Implemented; no evidence has been invented for them. Verification is stated as it actually stands.

21.1 RTM with M2 columns

| Req | ASR link | Component | Data impact | Design / interface | Tech | Implementation evidence | Verification | Status | ADR / risk |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR-010 | ASR-1 | RequestWorkflowEngine (status transition service) | service_requests.status_id, row_version; audit_entries | Pure transition rules; event after commit | Node, pg | src/services/statusTransitionService.js; src/domain/statusTransitions.js; migrations 001 and 002 | TC-FR010-01: unit tests passing. Integration test written, not yet run on a live DB | In Development | ADR-001, ADR-006, RSK-009 |
| NFR-005 | ASR-1 | SystemAuditLogger (audit_entries) | Insert-only table, grants, guard trigger | Audit inside the transaction, not on the event bus | PostgreSQL | 002_audit_permissions.sql | Integration test written, not yet run | In Development | ADR-001 |
| NFR-006 | ASR-1 | Reference tables | roles, request_categories, request_statuses with foreign keys | n/a | PostgreSQL | 001_initial_schema.sql | Planned | In Development | ADR-001 |
| FR-015 | ASR-2 | RBACSecurityFilter (policy module) | roles, users.role_id | can() and authorize() central policy | Express | src/auth/policies.js | TC-FR015-01: policy-level unit test passing; HTTP 403 test planned | In Development | ADR-005, CR-002 |
| FR-005 | ASR-1 | NotificationService (event subscriber) | None | Subscriber on request.status_changed | Node EventEmitter | src/server.js logging subscriber only | Planned | In Development (stub) | ADR-006 |
| NFR-009 | ASR-3 | HostingEnvironment | n/a | n/a | Render Free, Neon Free | render.yaml, docker-compose.yml | Planned | Approved | ADR-003, RSK-001 |
| NFR-007 | ASR-5 | EngineeringRepo | n/a | PR template, requirement IDs in branches and commits | GitHub | .github/ (CI workflow, PR template, CODEOWNERS) | CI run history | In Development | CR-001 |
| FR-001 to FR-004, FR-006 to FR-009, FR-011 to FR-014, NFR-001 to NFR-003, NFR-004 (hashing), NFR-008 | See M1 RTM | Per M1 planned module | Schema supports them | Not yet decided | Node, pg | None yet | Planned | Planned / Not Yet Implemented | M1 RTM |

21.2 End-to-end trace demonstrated at M2 (FR-010)

Requirement FR-010 (controlled status transitions) leads to ASR-1 (integrity and auditability), then to the architecture responsibility (RequestWorkflowEngine in the services layer), then to the data decision (row_version and the insert-only audit table), then to the design decision (one transaction, event after commit, ADR-001 and ADR-006), then to the technology decision (Node and pg, ADR-002), then to the application artefacts (statusTransitionService.js and the migrations), and finally to verification.

| Failure mode (Assignment 2 Task 2) | Verification |
| --- | --- |
| Status changes but audit insert fails | Unit test: audit insert failure rolls back the status update, no COMMIT, no event |
| Audit written but status rolled back | Same transaction; unit test asserts no COMMIT when either statement fails |
| Lost update between two staff | Unit tests: stale row_version and zero rows affected both return CONCURRENCY_CONFLICT; integration test written |
| Notification sent before commit | Unit test: event follows COMMIT and is never published on failure |
| Invalid transition (Submitted to Closed) | Unit tests: only the adjacent next status is legal; skip, backward, repeat and unknown states rejected (also covers the bypass found in the M1 AI register, 2026-09-07) |
| Audit tampering | Integration test written: UPDATE and DELETE on audit_entries rejected. Not yet run against a live database |

Honest status: 9 unit tests pass locally and the build check passes. The integration tests need a disposable PostgreSQL database and have not yet been run; ADR-001 verification is therefore partial until they are.

22. Forward Engineering Considerations: M2 Status

The six considerations from Section 8 are re-assessed. The original text is retained.

| Consideration (M1) | M2 status | What M2 decided or learned | Still needed |
| --- | --- | --- | --- |
| 1. Secret management and CI injection | Partly resolved | Environment variables only; .env git-ignored; secret scanning is a blocking CI gate; hosting fixed as Render (dashboard secrets). | Secret rotation procedure; production secrets set at deployment (M3) |
| 2. Relational versus document persistence | Resolved | PostgreSQL chosen for integrity and append-only audit (ADR-001, ADR-002). | None |
| 3. CI gates and tooling quotas | Partly resolved | Blocking: build, unit tests, secret scan, dependency audit. Warn-only: static analysis and integration tests. | Measure pipeline duration on free runner minutes; promote warn-only gates at M3 |
| 4. Stateless auth and session scalability | Deferred | Web tier is stateless apart from the database, so either approach fits. | Authentication ADR (sessions versus tokens) and password-hash library |
| 5. Cold-start mitigation and health probes | Resolved for M2 | Sleep timeouts known (Render 15 minutes, Neon 5 minutes). /healthz endpoint implemented; keep-alive only in demonstration windows; docker-compose fallback. | Measured cold-start timing in deployment (M3) |
| 6. Append-only audit logging architecture | Resolved | Dedicated audit table written in the same transaction, insert-only grants and a guard trigger. Event sourcing rejected as disproportionate. | Comments (FR-011) may reuse audit_entries or get their own table; decide at M3 |

23. Risk Register: M2 Additions

RSK-009 to RSK-014 are appended to the live Risk Register in Section 7.1. Scoring follows the M1 method (Probability 1 to 3 multiplied by Impact 1 to 3). Related existing risks are unchanged: RSK-001 now has a concrete mitigation in ADR-003, and RSK-004 is affected by CR-001.

| Risk | New evidence behind it |
| --- | --- |
| RSK-009 | Two staff can change the same request; a future writer could forget to increment row_version (ADR-001). |
| RSK-010 | Vendor documentation shows Render Free spins down after 15 minutes idle, which conflicts with NFR-003 on the first request (ADR-003). |
| RSK-011 | Neon Free storage and compute caps and scale-to-zero latency (ADR-003). |
| RSK-012 | The Node versus C# stack choice could be challenged, or team capability could be lower than assumed (ADR-002). |
| RSK-013 | The two-approval rule cannot be met by two members and reviews could become nominal (CR-001). |
| RSK-014 | Integration tests are not yet proven on a real database, so mocked unit tests could give false confidence. |

24. Development Evidence, CI Quality Gates and GitHub Governance

24.1 Repository state

The M1 layout in Section 10.1 has been scaffolded in the team repository (https://github.com/Th4to20/SEN381-CivicConnect) with docs/, src/, tests/ and .github/. Work arrives through short-lived branches and reviewed pull requests, in three small single-purpose changes: bootstrap, tooling and CI; the FR-010 schema and transaction service; and documentation.

| Change | Contents | Requirements |
| --- | --- | --- |
| Bootstrap and CI (feat/M2-bootstrap) | Package configuration, environment configuration, database pool and migration runner, RBAC policy module, event bus, health endpoint, unit tests for transition rules and policy, CI workflow, PR template, CODEOWNERS, Render blueprint | NFR-007, NFR-009, FR-015 |
| FR-010 status transition | Schema and audit-permission migrations, transaction service, unit tests, integration tests | FR-010, NFR-005, NFR-006 |
| Documentation | ADR-001 to ADR-006, data model, risk and change records, PED inserts | All M2 evidence |

24.2 CI quality gates (Assignment 2 Task 4, adopted progressively)

| Check | Tooling | Type | Reason |
| --- | --- | --- | --- |
| Build (compilation) | Syntax and import-resolution check of every module | Blocking | JavaScript has no compile step, so a broken import or syntax error is the equivalent failure |
| Unit tests | node:test | Blocking | Fast, deterministic, protect the functional requirements |
| Secret scan | gitleaks over full history | Blocking | Credentials must never be committed; prevention is the only cheap point |
| Dependency audit | npm audit at high and critical | Blocking, also nightly | New advisories appear without code changes |
| Static analysis and formatting | ESLint and Prettier | Warn-only until M3 | Avoids blocking on pre-existing findings; promotion milestone is published |
| Integration tests | node:test against a disposable PostgreSQL service container | Warn-only until stable | Slower and flakier at first; a randomly failing gate teaches bypassing |

Deliberately not adopted at M2: deployment automation, environment promotion, performance gates and a hard coverage threshold, since none reduces a current risk.

24.3 Branch protection and review

- Protected main: no direct commits, no force pushes, pull request required, stale approvals dismissed on new commits, CI status checks required.

- Review: one non-author approval while CR-001 is pending (the second approval is impossible with two members), with a PR checklist, cap of two open PRs per author and small single-purpose changes.

- Traceability: one identifier carried through issue, branch, commits, pull request and squash merge, giving one revertible commit per approved change.

25. M2 Architecture, Technology and Initial Design Baseline

25.1 Baseline contents

Version: PED v2.0 draft baseline, 2026-09-30. Included: ADR-001 to ADR-006, the data model and migrations, the repository layout and CI gates, and RTM v2.0. Any material change after sign-off follows controlled change and ADR practice; superseded decisions are preserved with the reason.

25.2 Open and deferred decisions

| Decision | Why deferred | Evidence still needed |
| --- | --- | --- |
| Authentication mechanism (sessions or tokens) and password-hash library | No authentication routes are built yet; the web tier is stateless either way | Threat and session-scaling comparison, then an ADR |
| Attachment storage | Render filesystem is ephemeral | Free-tier object storage comparison and size limits |
| Resource-level authorisation (own requests only) | Routes needing it are not built | Extend can() with a resource argument; tests |
| Comments (FR-011) storage | May reuse audit_entries | Access patterns once the staff screens exist |
| Continuous delivery and environment promotion | Milestone 3 release readiness | Deployment run history on the free tier |
| Backup and restore drill; load test for NFR-003 | Milestone 3 operational readiness | Restore test result; measured P95 latency |
| Exact library and runtime versions | Must be verified against official release schedules on sign-off day | Recorded versions in the README |

25.3 Baseline sign-off

| Governance check | Verification standard applied | Status | Lead |
| --- | --- | --- | --- |
| M1 baseline reviewed and preserved | Section 13; M1 content retained, changes logged as CR-001 and CR-002 | Pending sign-off | Thato Goqo |
| ASRs and architecture | ADR-004; ASRs measurable and linked to decisions; diagram | Pending sign-off | Thato Goqo |
| Data and persistence | ADR-001; schema and migrations; integration tests still to be run | Pending sign-off | Thato Goqo |
| Technology and deployment | ADR-002 and ADR-003; versions to be re-verified on sign-off day | Pending sign-off | Thato Goqo |
| Design and interface decisions | ADR-005 and ADR-006; two problems with alternatives, trade-offs and code evidence | Pending sign-off | Thato Goqo |
| GitHub governance and CI | Protected main, required checks, CR-001 pending lecturer decision | Pending sign-off | Daluvuyo Magagane |
| Risk register and AI accountability | RSK-009 to RSK-014 added; AI register rows verified | Pending sign-off | Daluvuyo Magagane |

Baseline readiness statement: to be signed by both members once ADR-001 to ADR-006 have been reviewed by both, the integration tests have been run (or the gap is stated), and versions have been re-verified. Until then this baseline is a draft.

Appendix A. Architect's Contribution to Milestone 2

Design problems, Architecture Decision Records and RTM v2.0, drafted by Daluvuyo Magagane (Architect) and reviewed by Thato Goqo, 30 September 2026. Numbering inside Parts 1 to 5 is this appendix's own and does not continue the PED section numbers.

Part 1. Two genuine design problems

Both problems are real because each has a concrete requirement at stake if it is ignored, more than one credible way to solve it, and a cost attached to the chosen solution. Assignment 2 supplied the alternatives and evidence (Task 1 and Task 3); the decisions below are the project's own and differ from the research where the project evidence said so.

1.1 Design problem 1: status-change side effects

| The problem | A status change (FR-010) has to become visible elsewhere: the requester's status view now (FR-003, FR-005) and an overdue re-check later (FR-013). If the status transition service calls each consumer directly, it depends on all of them. Adding a consumer means editing workflow code that already has tests, which breaks the Open/Closed Principle, and one failing consumer can break the workflow, which breaks Single Responsibility (Assignment 2 Task 1, sections 1.1 and 1.2). |
| --- | --- |
| Requirements at stake | FR-010, FR-005, FR-013, NFR-005 (the audit write must not depend on a consumer succeeding). |
| Assignment 2 evidence | Task 1, Table 1 (classic Observer with interfaces versus native events). Task 3, Table 6 and section 3.3 (direct call versus in-process bus versus out-of-process queue; Deutsch 1994 on the cost of a network boundary). Task 2, section 2.4 (the transaction boundary: the audit write inside it, the notification after it). |
| Where the project changed the research | 1. Audit is not a consumer. Task 3 section 3.1 lists the audit logger as a consumer of the event. Task 2 section 2.4 and ASR-1 say the audit write must sit inside the transaction. The project follows Task 2: putting the audit write on the bus could leave a committed status change with no audit row. 2. C# events became Node EventEmitter. The stack decision (ADR-002) moved the project to Node. The decoupling argument carries over unchanged; only the mechanism was translated. 3. 'Asynchronous' needs care. Task 3 recommends asynchronous dispatch, but EventEmitter runs listeners synchronously. ADR-006 states what the wrapper must do about that. |
| Chosen solution | In-process event bus. request.status_changed is published only after COMMIT. See ADR-006. |
| Cost accepted | Events live in memory, so one fired just before a process crash is lost. Acceptable today because the requester view reads the current status from the database, not from the event. |

1.2 Design problem 2: scattered role-based authorisation

| The problem | Three roles (Requester, Staff, Management) have different capabilities (FR-006, FR-009, FR-015). Inline role checks in each route duplicate the rules, and a check that is forgotten is invisible: nothing fails, the data is simply exposed (NFR-004). |
| --- | --- |
| Requirements at stake | FR-015 (403 on direct URL access to another role's function), NFR-004, FR-006, FR-009, and later FR-004 (a requester sees only their own requests). |
| Assignment 2 evidence | Task 1, section 1.3 and Table 2 (Strategy pattern versus a centralised policy layer), with Microsoft (2024) on policy-based authorisation as the framework convention. |
| Where the project changed the research | 1. Framework translation. ASP.NET Core policies became one Express policy module with a can() function and an authorize() middleware. The principle (authorisation as a cross-cutting concern, one reviewable place) is technology-independent. 2. The research did not cover record-dependent rules. A role table can say 'Requester may list requests' but not 'only their own'. The policy is role-level only today, so FR-004 is explicitly blocked until can() accepts a resource argument. Resource-level authorisation is not claimed as done anywhere. |
| Chosen solution | Centralised policy layer, enforced at the route and again in the service. See ADR-005. |
| Cost accepted | Rules exist in two enforcement points (route and service) that must stay aligned, and the role-level policy cannot yet express ownership rules. |

Part 2. Architecture Decision Records

Format follows the ADR convention in docs/decisions/. ADR-004 (layered modular monolith, PED Section 15) is the architectural context for both; ADR-001 to ADR-003 are the Tech Lead's records and are referenced, not repeated.

ADR-005: Centralised policy-based authorisation

| Status | Proposed (draft for PED v2.0; pending review by both members) |
| --- | --- |
| Date / deciders | 2026-09-30 ¦ Author: Daluvuyo Magagane. Reviewer: Thato Goqo. |
| Context | CivicConnect has three roles and a Must-level requirement that each account can only use its own role's capabilities (FR-015, NFR-004). The web tier is a layered monolith (ADR-004) with routes, policy, services, domain and data access as layers. Without a deliberate choice, role checks will grow inside individual routes. |
| Decision drivers | ASR-2 (direct URL access to another role's function returns 403); ASR-5 (buildable and defensible by two people); the rule set is small and stable; the acceptance test for FR-015 needs one place to review. |
| Options considered | A. Inline role checks in routes. Rejected: duplicates rules and a forgotten check fails silently. B. Strategy pattern per role (GoF). Rejected: callers must still choose the right strategy, and the rules end up spread across several classes. For three fixed roles it adds classes without adding safety (Assignment 2, Task 1, Table 2). C. Centralised policy layer. Chosen. D. Third-party authorisation library. Rejected: an extra dependency and supply-chain surface for a small, stable rule set. |
| Decision | One policy table maps each action to the roles allowed to perform it. can(user, action) answers the question; authorize(action) is Express middleware built on it. Routes declare what they need and contain no role conditionals. Defence in depth: services also call can(), so the rule still holds if a route forgets the middleware. A missing user or an unknown action is denied, not allowed. |
| Consequences: good | Lower coupling and higher cohesion. A new action or role changes one file. The whole permission matrix can be reviewed and unit-tested as a table. Security logic is out of the business routes and easy to audit. |
| Consequences: costs | Enforcement lives at two points that must stay aligned. The policy is role-level only: record-dependent rules (a requester sees only their own requests, FR-004) cannot be expressed until can() takes a resource argument. |
| Evidence today (from PED) | src/auth/policies.js. Unit tests for the role matrix, an unknown action and a missing user (TC-FR015-01). An HTTP-level 403 test is planned, not done. Resource-level authorisation is not built and is not claimed. |
| Verification still needed | A table-driven HTTP test that calls every route as every role and asserts 403 where the policy says deny. A PR checklist line: 'new route has authorize() and the service calls can()'. |
| Revisit triggers | A rule that depends on record data beyond owner or assignee; more than three roles; permissions that become user-configurable. |
| Related | DEC-008; ASR-2; RTM rows FR-004, FR-006, FR-009, FR-014, FR-015, NFR-004; CR-002 (role naming); proposed RSK-016; Assignment 2 Task 1 section 1.3. |

ADR-006: In-process event dispatch after commit

| Status | Proposed (draft for PED v2.0; pending review by both members) |
| --- | --- |
| Date / deciders | 2026-09-30 ¦ Author: Daluvuyo Magagane. Reviewer: Thato Goqo. |
| Context | A successful status change must be made known to other parts of the system without the workflow service depending on them. Today there is one subscriber, a logger. FR-005 is delivered as in-platform status visibility (PED Section 13.2), so no email or push channel depends on the event yet. |
| Decision drivers | ASR-1 (every status change has a matching audit row); ASR-3 (free tier, no extra infrastructure); ASR-5 (two people, few moving parts); RSK-001 (cold starts make extra services costly). |
| Options considered | A. Direct calls from the workflow service. Rejected: couples the tested workflow to every consumer. B. Classic GoF Observer with explicit interfaces. Rejected: same decoupling as C with more boilerplate and ceremony for a two-person team (Assignment 2, Task 1, Table 1). C. In-process event bus (thin wrapper over Node EventEmitter). Chosen. D. Out-of-process queue or REST call. Rejected: introduces a network boundary and a new deployable on the free tier, and no requirement needs one (Assignment 2, Task 3, section 3.3; Deutsch 1994). E. Transactional outbox. Not adopted now. It is the upgrade path if durable delivery is ever required. |
| Decision | The workflow publishes request.status_changed only after COMMIT, never on failure. Payload: {requestId, from, to, actorId, rowVersion}, built only from committed data. The audit write is inside the transaction and is not a subscriber. A failed subscriber can never leave a gap in the audit trail. Subscriber isolation: each handler's error is caught and logged; it cannot affect the committed change or other subscribers. Contract versioning: adding payload fields is backward compatible; a breaking change uses a new event name and a new ADR. |
| Implementation note | EventEmitter calls listeners synchronously, in registration order. The wrapper therefore has to (a) catch each handler's error individually and (b) avoid doing slow work on the request path. Point (b) becomes real when the first non-trivial subscriber is added (for example an SLA re-check); until then it is a design requirement, not a measured problem. Confirm (a) against src/events/eventBus.js. |
| Consequences: good | Workflow service keeps a single responsibility and is open to extension without changing tested code. Failure of one subscriber is isolated. Zero infrastructure cost. The transaction boundary stays simple and explainable. |
| Consequences: costs | Events are in memory and are lost if the process crashes right after COMMIT. Accepted because the requester view reads current status from the database and no subscriber is authoritative. Anything that must not be lost would need an outbox (new ADR). |
| Evidence today (from PED) | src/events/eventBus.js, src/services/statusTransitionService.js, logging subscriber in src/server.js. Unit tests assert the event follows COMMIT and is never published on failure. |
| Revisit triggers | An external consumer of events; a subscriber whose loss would break a requirement (for example email delivery if it leaves deferred scope, or FR-013 implemented as a subscriber); a measured performance problem. |
| Related | DEC-009; ADR-001 (transaction boundary), ADR-004; RTM rows FR-005, FR-010, FR-013; proposed RSK-015; Assignment 2 Task 1 section 1.2, Task 2 section 2.4, Task 3 section 3.3. |

Part 3. RTM v2.0: how M1 requirements became M2 decisions

This extends the M1 baseline in PED Section 6, which stays unchanged. Every requirement has a row. 'Verification today' and 'Status' describe what exists now. A row that names an ADR but no file means the design is decided and there is no code evidence yet; none is claimed. Totals: 7 requirements have M2 evidence or approval (6 In Development, 1 Approved) and 17 are Planned.

| Req | M1 source | What M2 decided (design translation) | Layer / component | Data | ADR / risk / research | Verification today | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Requester | Submission goes through a service behind authorize(). reference_no is sequence-backed and unique; category and status are foreign keys. Attachment storage is undecided because the Render filesystem is ephemeral. | RequestIntakeService (services) | service_requests | ADR-004, ADR-001; PED 25.2 (attachments); open question in Part 4 | TC-FR001-01 planned; no code yet | Planned |
| FR-002 | Requester | Category is a controlled list of seven values, checked at the interface (usability only), in the service, and by foreign key in the database. | CategoryFilter (DTO validation, services) | request_categories | ADR-001 (three validation layers); NFR-006 | TC-FR002-01 planned | Planned |
| FR-003 | Requester | Status is read from the database on every request. No caching, so a stale value is never shown as current. | RequestQueryHandler (services) | service_requests.status_id | ADR-001 (no caching) | TC-FR003-01 planned | Planned |
| FR-004 | Requester | Needs a record-dependent rule (own requests only). The policy is role-level today, so can() must gain a resource argument before this route is built. | RequesterDashboard (routes, policy) | service_requests.requester_id | ADR-005; proposed RSK-016 | TC-FR004-01 planned; blocked on resource-level can() | Planned |
| FR-005 | Requester | Delivered as in-platform status visibility (M1 scope 3.1, PED 13.2). The status-changed event has a logging subscriber only; no email or push channel. | NotificationService (event subscriber) | None | ADR-006; proposed RSK-015; Assignment 2 Task 1 and Task 3 | Logging subscriber in src/server.js; TC-FR005-01 planned | In Development (stub) |
| FR-006 | Staff | Staff list route guarded by authorize() and filtered by role; the service repeats the can() check. | StaffTriageGateway (routes, policy) | Policy table | ADR-005; Assignment 2 Task 1 problem 2 | TC-FR006-01 planned | Planned |
| FR-007 | Staff | Search, filter and sort as parameterised SQL in the data-access layer, no ORM. | RequestSearchEngine (data access) | service_requests, reference tables | ADR-002 | TC-FR007-01 planned | Planned |
| FR-008 | Staff | Detail view reads the request and its audit_entries history. Where comments are stored is still open. | TicketDetailView (routes, services) | service_requests, audit_entries | ADR-001; PED 25.2 (comments) | TC-FR008-01 planned | Planned |
| FR-009 | Staff | Assignment reuses the FR-010 pattern: one transaction for the assigned_to change and its audit entry, optimistic concurrency, authorize() on the assign action. | AssignmentManager (services) | service_requests.assigned_to, row_version; audit_entries | ADR-001, ADR-005; RSK-009; Assignment 2 Task 2 and Task 1 problem 2 | TC-FR009-01 planned | Planned |
| FR-010 | Staff | One transaction around the status update and its audit insert. Pure transition rules in the domain layer. row_version optimistic concurrency (HTTP 409). Event published after COMMIT. | RequestWorkflowEngine: statusTransitionService.js, statusTransitions.js; migrations 001 and 002 | status_id, row_version; audit_entries | ADR-001, ADR-006; RSK-009, RSK-014; Assignment 2 Task 1, 2, 3 | 9 unit tests pass locally. Integration test written, not yet run on a live database | In Development |
| FR-011 | Staff | Comments and resolution notes: storage undecided (reuse audit_entries or a new table). Decide once the staff screens exist. | AuditCommentService (services) | audit_entries or new table | PED 25.2 | TC-FR011-01 planned | Planned |
| FR-012 | Management | Aggregate counts by status from one query. A short-lived cache on aggregates only if a measured problem appears, with an ADR. | ManagementSummaryView (services) | service_requests | ADR-001 (caching decision) | TC-FR012-01 planned | Planned |
| FR-013 | Management | Overdue flag either computed at query time or added as a second subscriber of request.status_changed. Choose at M3; neither option changes ADR-006. | SLACalculatorService (services) | service_requests.created_at; category thresholds (storage to decide) | ADR-006; Assignment 2 Task 1 problem 1 | TC-FR013-01 planned | Planned |
| FR-014 | Management | Reporting filters as parameterised queries, restricted to Management by authorize(). | ReportingQueryService (services, data access) | service_requests | ADR-005, ADR-002 | TC-FR014-01 planned | Planned |
| FR-015 | Security | Central policy table, can(user, action) and authorize(action) middleware; services also call can(). Role names are Requester, Staff, Management (CR-002 corrects the M1 'Admin'). | RBACSecurityFilter: src/auth/policies.js | roles, users.role_id | ADR-005, CR-002; proposed RSK-016; Assignment 2 Task 1 problem 2 | TC-FR015-01: policy-level unit tests pass. HTTP 403 test planned | In Development |
| NFR-001 | Usability | Server-rendered EJS intake form. Whether intake needs sign-up is an open question (Part 4). | IntakeFormUI (EJS) | n/a | ADR-004; RSK-002 | TC-NFR001-01 planned | Planned |
| NFR-002 | Availability | Stateless web tier, /healthz endpoint, docker-compose fallback, manual database dump before assessments. Target 99% in business hours. | CloudInfraMonitoring (/healthz) | n/a | ADR-003; RSK-001, RSK-010 | /healthz built; monitoring window not yet run | Planned |
| NFR-003 | Performance | First request after Render idle is an accepted, measured exception. Load test deferred to M3. | APIEndpoints (routes) | n/a | ADR-003; RSK-010 | TC-NFR003-01 planned | Planned |
| NFR-004 | Security | Policy layer covers confidentiality by role. Password-hash algorithm and session-or-token mechanism need an authentication ADR. | AuthIdentityEngine (not built) | users.password_hash | ADR-005; PED 25.2 | TC-NFR004-01 planned | Planned |
| NFR-005 | Auditability | Audit entry written in the same transaction, insert-only grants plus a guard trigger, deliberately not on the event bus. | SystemAuditLogger (audit_entries) | 002_audit_permissions.sql | ADR-001, ADR-006 | Integration test written, not yet run | In Development |
| NFR-006 | Data Integrity | Controlled reference tables with foreign keys; DTO validation at the boundary. | DTOValidationLayer; reference tables | 001_initial_schema.sql | ADR-001 | TC-NFR006-01 planned | In Development |
| NFR-007 | Maintainability | Requirement ID carried through issue, branch, commit, PR and squash merge. PR template and CODEOWNERS in .github/. | EngineeringRepo (.github/) | n/a | CR-001; ADR-004 | CI run history | In Development |
| NFR-008 | Responsiveness | One responsive server-rendered interface (DEC-001); no separate SPA. | WebClientFrontend (EJS, CSS) | n/a | DEC-001, ADR-004 | TC-NFR008-01 planned | Planned |
| NFR-009 | Cost | Render Free, Neon Free and a docker-compose fallback; vendor limits recorded. | HostingEnvironment: render.yaml, docker-compose.yml | n/a | ADR-003; RSK-001 | TC-NFR009-01 planned | Approved |

Part 4. Gaps and corrections found while cross-reading

These came out of reading PED v2.0 and Assignment 2 against each other. The first three are the ones most likely to be probed in a defence.

| # | Finding | Proposed action |
| --- | --- | --- |
| 1 | Assignment 2 contradicts itself on the audit log. Task 3 section 3.1 (and Task 1 section 1.2) treats the audit logger as a consumer of the status-change event. Task 2 section 2.4 says the audit write must be inside the transaction and not on the bus. The PED and ADR-006 follow Task 2. | State the correction in ADR-006 (done above). If Assignment 2 can still be edited, fix Task 3 section 3.1 and the Task 5 row for integration; if it is already submitted, the ADR is the recorded correction. |
| 2 | A promised Risk Register entry does not exist. Assignment 2 Task 5 says the revisit trigger for the event mechanism is recorded in the Risk Register, but RSK-009 to RSK-014 contain nothing for it. | Add RSK-015 (below). Also add RSK-016 for authorisation, which is a Must-level requirement with no dedicated risk. |
| 3 | Possible conflict between RSK-002 and the schema. RSK-002's mitigation says intake needs no pre-registration. But service_requests.requester_id is a foreign key to users (PED 16.1), and FR-004 and FR-015 assume authenticated users, while FR-003 looks a request up by reference number alone. | Decided on 30 September 2026: option (a). Intake requires a minimal sign-up, so requester_id stays a foreign key to users. The RSK-002 mitigation is to be reworded to drop the no-pre-registration claim, and ADR-005 records that intake is authenticated. Option (b), guest intake, was not chosen because it needs a schema change and a contact field. |
| 4 | Assignment 2's RTM pointers were only partly carried over. Task 5 names RTM rows FR-006, FR-009 and FR-015 for the authorisation problem and FR-010, FR-005 and FR-013 for the event problem. PED 21.1 only had FR-010, FR-005 and FR-015. | Fixed in Part 3: every requirement now has a row, including FR-006, FR-009 and FR-013. |
| 5 | Citation hygiene in Assignment 2 Task 1. Gamma et al. (1994) is in the reference list but is not cited where the Observer pattern is named. Fowler (2018) is used for the definitions of coupling and cohesion, which is an unusual primary source. Table 1 also groups 'C# native events / MediatR' as one option although MediatR is a separate mediator library. | Cite Gamma et al. at the Observer mention in ADR-006. Check whether a better source for coupling and cohesion is available before relying on Fowler (2018). Keep ADR-006's comparison to classic Observer versus EventEmitter so it does not inherit the MediatR grouping. |
| 6 | 'Asynchronous' in Assignment 2 versus synchronous EventEmitter. Task 3 recommends asynchronous in-process dispatch; EventEmitter listeners run synchronously. | Recorded as an implementation note in ADR-006. Check the wrapper isolates handler errors; decide on deferring handlers when the first real subscriber arrives. |

Proposed Risk Register additions (PED 7.1 format)

| ID | Risk description and root cause | P x I | Score | Mitigation (preventative) | Contingency (reactive) | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| RSK-015 | Status-changed events are in memory and lost if the process crashes just after COMMIT, or a future subscriber is made to depend on them. | 2 x 1 | 2 (Low) | Requester view reads status from the database; subscribers are non-authoritative; audit stays inside the transaction (ADR-006); revisit triggers listed in ADR-006. | Introduce a transactional outbox through a new ADR. | Daluvuyo Magagane |
| RSK-016 | Missing or bypassed authorisation: a new route ships without authorize(), or record-level rules (own requests only, FR-004) are not enforced, exposing another requester's data. | 2 x 3 | 6 (High) | Services also call can(); table-driven HTTP 403 test over every route and role; PR checklist line; add a resource argument to can() before the FR-004 route (ADR-005). | Remove the route from the router and ship a fix through the normal PR process. | Daluvuyo Magagane |

Scores follow the M1 method (Probability 1 to 3 times Impact 1 to 3). RSK-015 and RSK-016 are proposed IDs; renumber if the register has moved on.

Part 5. AI register row and pre-sign-off checks

Proposed row for PED Section 11. The verification cells are deliberately left for you to complete once you have actually done the checks; do not submit this row with them blank or pre-filled.

| Date | User | Tool | Task | Verification and testing | Decision | Issues / corrections |
| --- | --- | --- | --- | --- | --- | --- |
| 2026-09-30 | Daluvuyo Magagane | Claude | Drafted Architect deliverables: design-problem write-ups, ADR-005 and ADR-006, RTM v2.0 rows, proposed RSK-015 and RSK-016. | Cross-read against PED v2.0 and Assignment 2. File paths come from the PED and are still to be compared with the repository before sign-off. | Pending review by both members | Audit-consumer contradiction resolved in ADR-006: the audit write stays inside the transaction. RSK-002 intake question resolved as option (a), minimal sign-up. |

Checks before sign-off

- Compare every file path in the ADRs and RTM with the repository; the paths here come from the PED, not from the repo.

- Open src/events/eventBus.js and confirm each handler's error is caught individually (ADR-006 implementation note).

- Compare these ADRs with the ADR-005 and ADR-006 files Thato drafted in docs/decisions/ and keep one version.

- Agree the intake identity model (Part 4, finding 3) and whether it needs its own ADR.

- Confirm the RTM status counts still match once the integration tests have been run on a live database (RSK-014).